Airport Advisory Committee Minutes

Monday, December 8, 2025

5:00 p.m.

The Airport Advisory Committee gathered at 5:00 p.m. in the Airport Conference room.

In attendance, Committee members: Vice Chairman Ron Wilkerson, Jody Eberly, Mike Matthews, and Steve Mason Others in attendance: Public Works Director Darin Pryor, Airport Manager Darrin Bacon, Airport personnel Sissy Borders, Joe Pestka (Woolpert), Laura Koonce (Woolpert), Public Works Executive Assistant Angela Keehn.

The first order of business was to review and approve the minutes from meetings held on August 14, 2024, and October 29, 2024.  Jody Eberly made a motion to approve; Ron Wilkerson seconded, all approved unanimously.

The next order of business was CIP Program.  This discussion was led by Laura Koonce (Woolpert).  An updated CIP Program list was distributed the following points were discussed.

- Runway & Taxiway Project: Funding includes $2.375 million, $150,000 discretionary funds, and 2026 Non-primary Entitlement funds.

- Taxiway project: Initial bids were above budget; redesign underway.

- Runway rehabilitation received unexpected federal allocation; proposal to maintain 100-ft width pending review.

- Contractor market challenges causing high bids; phasing of projects likely.

- Motion was made by Steve Mason and seconded by Mike Matthews passed to keep CIP priorities unchanged.

Next order of business was budget discussion.  Darin Pryor spoke to the committee about the 2025-2026 Budget.

- Projected deficit; $441,00 in 2026; $311,000 in 2025.

- Fuel truck replacement included in 2026 budget.

- Runway rehab is likely to require temporary closure of both runways.

- Hangar door replacements are ongoing.

- Mower replacement planned in 2026.

- Solar lease remains major long-term opportunity.

The Airport Manager’s Report was given by Darrin Bacon.

- Operations were down 23% from last year; loss of Encore and reduced flying.

- Fuel sales are down significantly.

- Hangar revenue is expected to increase by about $10,000/month after door installations.

- Sowers hangars will transition to city control August 2026

- Committee supports creating a hangar policy requiring airworthy aircraft with 2-year repair limit with possible exceptions that can be made at the Airport Managers discretion.

- Hangars intended for aviation use; not general storage.

Courtesy Car Policy was another topic of discussion.

- Car has been misused, including multi-day use without permission.

- Car has been taken to other cities, hours away.

- Planned updates for the policy include a GPS tracking, license and insurance verification, destination

Sign-out, two-hour maximum time limit.

Drain Pryor gave a brief update on the status of the Vichy Solar Project.

- Developer struggling to secure county right-of-way for transmission.

- Private land or MoDOT alternatives are being explored.

- Project momentum uncertain but developer states continued interest.

Other Business discussions were held next.

- Airport Manager Darrin Bacon is retiring December 24, 2025.

- Committee members Steve Mason and Ron Wilkerson will assist with manager hiring.

- City exploring contracting FBO; but not a likely option.

Steve Mason made a motion to adjourn, motion seconded by Mike Mathews.

Meeting adjourned at 5:35 p.m.